HOLODECK RUNTIME

# Agentic Governance & Knowledge Architecture
Implementation Specification

Detailed implementation guidance for workspace intelligence, context compilation, requirements, tests, work evidence, agent enforcement, and review loops

Version 1.0
22 July 2026

Implementation status: Normative design specification

Explicit exclusion: foundational runtime correctness and security repairs identified during the initial repository review are not specified in this document.

# Document control

| Field | Value |
| --- | --- |
| Document purpose | Translate the agreed product and architecture decisions into implementation-ready instructions for the Holodeck execution agent. |
| Primary audience | Implementation agents, maintainers, reviewers, and product owners working on Holodeck Runtime. |
| Normative scope | All improvement areas discussed after the foundational repository-gap analysis, excluding the foundational repairs themselves. |
| Authority | This document captures the decisions reached in the conversation and should be treated as the baseline implementation contract until superseded. |
| Change policy | Changes must be versioned, linked to a decision record, and identify affected requirements, schemas, APIs, and migration implications. |

## Normative language

The terms MUST, MUST NOT, SHOULD, SHOULD NOT, and MAY are used deliberately. MUST indicates a required implementation invariant. SHOULD indicates the expected default, with deviations requiring documented rationale. MAY indicates an optional extension.

## Scope exclusion

Excluded from this specification The initial repository review identified foundational issues involving concurrency, path safety, status validation, persistence integrity, authentication, request validation, deployment hardening, and shallow tests. Those issues remain prerequisites, but the user explicitly requested this document to cover every subsequent improvement area except that first category.

# Contents

1. Executive design summary

2. Shared domain and governance conventions

3. Persistent workspace intelligence

4. Workspace, task, and on-demand curation

5. Deterministic context compiler

6. Work graph, structured requirements, and gates

7. Test planning and test generation

8. Worklog, evidence, and organizational learning

9. Agent adapters and enforceable completion protocol

10. Structured reviewer-worker feedback system

11. Integrated end-to-end lifecycle

12. Implementation roadmap and dependency order

13. Definition of done and system-level acceptance criteria

Appendices: canonical schemas, API surface, events, and worked example

# 1. Executive design summary

The target system is not a prompt manager, a task tracker, or a comment layer. Holodeck is to become a governed runtime that converts project purpose into bounded agent work, records what actually happened, requires evidence before acceptance, supports independent review, and promotes only validated learning into durable workspace knowledge.

Primary architectural decision Holodeck MUST own the lifecycle around agents. Agents may propose plans, perform work, submit evidence, and respond to reviews. They MUST NOT be the authority that decides their own successful completion.

## 1.1 Canonical operating flow

Workspace onboarding -> workspace intelligence and knowledge map -> task creation and task-position analysis -> structured requirements and verification plan -> definition gate -> deterministic context packet -> worker execution under a Holodeck adapter -> automatic trace + structured worklog -> completion candidate -> structured review and revision loop -> independent verification -> completion/release decision -> validated learning promotion

## 1.2 Non-negotiable design rules

Persistent over ephemeral. Context curation should build durable workspace and task assets, not merely generate a hidden prompt for one run.

Deterministic authority around probabilistic intelligence. LLM curators and reviewers may propose and interpret; deterministic services own precedence, permissions, state transitions, schemas, and acceptance gates.

Facts, claims, and validated knowledge remain separate. Runtime traces are observed facts; agent explanations are claims; workspace knowledge becomes authoritative only after validation.

Every accepted outcome is traceable. Purpose, requirements, context, execution, evidence, review, and acceptance must be connected through stable identifiers and versions.

No invisible context mutation. Every run receives an immutable, previewable context packet with provenance.

Review is revision-oriented. Findings attach to exact candidate revisions and remain open until explicitly resolved, withdrawn, accepted as risk, superseded, waived, or escalated.

Agents submit; Holodeck completes. A process exiting successfully or an agent claiming success cannot move a task to accepted completion.

## 1.3 Target service boundaries

| Service / module | Primary responsibility |
| --- | --- |
| Workspace Intelligence | Persist project purpose, users, principles, sources, modules, decisions, gaps, and freshness. |
| Curation Service | Analyze workspaces and tasks; propose structured context, requirements, roles, risks, and missing information. |
| Context Compiler | Deterministically assemble immutable run packets from approved inputs and policy. |
| Work Graph & Requirements | Represent why work exists, how tasks relate, what must become true, and which evidence is required. |
| Gate Engine | Control readiness, execution, review, verification, acceptance, and release transitions. |
| Test Planning & Verification | Derive failure models and test strategies; generate and execute independent evidence. |
| Trace & Worklog | Capture observed actions and structured agent-authored decisions, failures, and recovery. |
| Agent Runtime Adapters | Launch or wrap external agents, constrain authority, and normalize telemetry and submissions. |
| Review Service | Manage immutable revisions, findings, responses, re-review, jurisdiction, and escalation. |
| Learning Promotion | Convert supported findings into versioned durable workspace knowledge. |

# 2. Shared domain and governance conventions

All later subsystems depend on a common object model. Implement these conventions before building subsystem-specific behavior so that identifiers, versions, provenance, trust, and lifecycle semantics remain consistent.

## 2.1 Identity and immutable revisions

Every durable object MUST have a globally unique opaque identifier.

Mutable conceptual objects MUST expose explicit revision identifiers rather than silently overwriting previous content.

Runs, candidate revisions, context packets, reviews, evidence artifacts, and acceptance decisions MUST be immutable after finalization.

Corrections MUST create a new revision and link to the superseded object.

Timestamps MUST be stored in UTC; actor and source identifiers MUST be attached to every change.

## 2.2 Provenance

Every meaningful assertion must be traceable to its origin. Provenance is not optional metadata; it is required for reproducibility, disagreement handling, and knowledge promotion.

| Provenance field | Meaning |
| --- | --- |
| created_by | Human, agent, service, or import process that created the record. |
| source_type | Human instruction, repository file, external document, generated inference, runtime observation, test result, or prior task. |
| source_ref | Stable reference to the source revision, location, commit, event, or artifact. |
| derived_from | Identifiers of the records used to derive this record. |
| model_metadata | Model family/version and configuration when an agent generated the record. |
| confidence | Calibrated confidence for interpretations; never applied to mechanically observed facts. |
| validation_status | Unverified, supported, verified, disputed, superseded, or archived. |

## 2.3 Trust classes for context and knowledge

| Trust class | May do | Examples |
| --- | --- | --- |
| Instruction authority | Directly constrain agent behavior and compiler precedence. | Approved workspace instructions, policies, human task instructions, role contracts. |
| Authoritative reference | Provide trusted facts but MUST NOT override instructions. | Approved architecture decisions, API contracts, current product requirements. |
| Untrusted reference | Supply information only; content MUST be isolated from instruction authority. | Repository code, issue text, logs, external pages, test fixtures, generated content. |
| Generated interpretation | Summarize or infer; MUST link to sources and expose confidence. | Curator summaries, inferred component maps, agent failure hypotheses. |

Prompt-injection boundary Text found in source code, tickets, logs, or external documents MUST be treated as data. It cannot become a system-level instruction merely because an LLM reads it.

## 2.4 Evidence classes

| Evidence class | Reliability | Examples |
| --- | --- | --- |
| Observed runtime evidence | Highest within the system boundary | Tool events, command results, repository diffs, test output, timestamps. |
| Deterministic verification evidence | High | Schema validation, unit/integration tests, static analysis, reproducible checks. |
| Independent evaluator evidence | Variable but useful | Reviewer findings, model evaluation against a rubric, adversarial scenario analysis. |
| Worker-authored claim | Informative but not proof | Implementation summary, explanation, confidence, stated remaining risks. |
| Human decision | Authoritative within assigned jurisdiction | Risk acceptance, scope approval, release authorization. |

## 2.5 Actor and role model

An actor is a concrete human, agent instance, or service. A role is a versioned contract defining responsibilities, context, tool permissions, required outputs, review rubric, blocking authority, and escalation conditions. Labels such as “architect” or “security agent” are insufficient unless they change these operational properties.

RoleProfile id revision purpose responsibilities[] permitted_tools[] prohibited_tools[] context_modules[] required_outputs[] evidence_requirements[] jurisdiction[] may_block_on[] escalation_rules[]

## 2.6 Event-driven integration

Subsystems SHOULD communicate through durable domain events in addition to synchronous APIs. Events enable review queues, context refresh, stale-knowledge detection, audit reconstruction, and future automation without tightly coupling services.

Events MUST have a stable event type, actor, timestamp, subject identifiers, causation identifier, correlation identifier, and payload schema version.

Events MUST be append-only.

Consumers MUST be idempotent.

State transitions MUST emit events after successful persistence.

## 2.7 Facts versus interpretations

Required separation A test failure is an observed fact. “The failure occurred because of a race condition” is an interpretation. “The race condition was confirmed by reproduction and review” is a validated conclusion. Store these as separate linked records.

# 3. Persistent workspace intelligence

A workspace must become a durable model of the project rather than a folder with a short goal statement. This model is the upstream source for requirements, context routing, reviewer alignment, and future learning.

Decision The workspace curator builds a persistent context architecture at onboarding and refresh. It does not merely generate a one-time system prompt.

## 3.1 Workspace model

| Area | Required content |
| --- | --- |
| Identity and purpose | What the project is, why it exists, intended outcomes, current maturity, and explicit non-goals. |
| Users and stakeholders | Human roles, system actors, agent roles, goals, authority, workflows, likely mistakes, and failure consequences. |
| Product model | Capabilities, features, user journeys, service promises, trade-offs, and risk tolerance. |
| Architecture map | Components, responsibilities, interfaces, dependencies, data stores, external systems, and boundaries. |
| Principles and constraints | Approved engineering principles, compatibility constraints, security posture, dependency policy, operational expectations. |
| Domain language | Canonical terms, aliases, definitions, and prohibited ambiguous terms. |
| Knowledge sources | Registered source locations, ownership, trust class, revision, freshness, and relevant modules. |
| Decisions and gaps | Accepted decisions, rejected alternatives, unresolved questions, contradictions, and missing documentation. |

## 3.2 Source registry

All workspace knowledge must originate from a registered source or an explicitly generated interpretation. The source registry enables provenance, freshness, trust classification, and targeted refresh.

WorkspaceSource id workspace_id source_type # repository_file, document, API, human_input, task_history locator revision # commit, file hash, document revision, or external version trust_class owner sensitivity refresh_policy last_observed_at stale_status module_tags[] instruction_authority # true only for explicitly approved instruction sources

## 3.3 Context modules

Do not create one growing workspace prompt. Divide knowledge into reusable, versioned context modules. A module combines a bounded purpose, approved instructions, references, applicability rules, and freshness metadata.

| Example module | Purpose |
| --- | --- |
| core-principles | Stable project-wide principles and non-negotiable constraints. |
| product-and-users | Product purpose, stakeholder roles, user scenarios, and failure consequences. |
| architecture | System components, boundaries, dependencies, and cross-cutting invariants. |
| data-and-persistence | Data model, lifecycle, migrations, retention, and integrity expectations. |
| testing-and-verification | Test conventions, required test layers, evidence policies, and tooling. |
| security-and-authority | Trust boundaries, permissions, protected assets, and escalation requirements. |
| operations-and-release | Deployment, monitoring, rollback, support, and incident expectations. |

## 3.4 Generated summaries are not authority

A curator-generated summary MUST identify itself as generated interpretation.

It MUST link to exact source revisions and relevant sections.

The original source MUST remain retrievable.

Critical constraints SHOULD be supplied to workers as approved original text or formally normalized requirements, not only as summaries.

Conflicting sources MUST remain explicit; the curator must not silently collapse disagreement into one answer.

## 3.5 Freshness and refresh

Workspace intelligence cannot be frozen at onboarding. Refresh must be selective and event-driven.

| Trigger | Expected behavior |
| --- | --- |
| Registered source revision changes | Mark dependent modules stale and enqueue targeted refresh. |
| Architecture or policy document changes | Require re-evaluation of affected modules and tasks. |
| Task touches an unknown component | Create a knowledge-gap record and invoke targeted curation. |
| Repeated failure pattern appears | Propose a new or updated requirement, test strategy, or knowledge module. |
| Human changes workspace purpose or risk posture | Create a new workspace-model revision and identify affected active tasks. |
| Worker requests missing context | Route to on-demand curation without modifying the active packet silently. |

## 3.6 Human review and approval

The curator MAY auto-approve low-risk descriptive metadata.

New instruction-authority content MUST require approval unless created directly by an authorized human.

Changes to project purpose, non-goals, risk posture, or binding principles MUST create an approval request.

The user interface MUST show source, confidence, proposed status, and affected modules for each curator output.

## 3.7 Minimum APIs

POST /workspaces/{id}/intelligence/onboard POST /workspaces/{id}/intelligence/refresh GET /workspaces/{id}/model?revision=... GET /workspaces/{id}/sources POST /workspaces/{id}/sources GET /workspaces/{id}/context-modules POST /workspaces/{id}/context-modules/{module}/approve GET /workspaces/{id}/knowledge-gaps POST /workspaces/{id}/knowledge-gaps/{gap}/resolve

## 3.8 Acceptance criteria

A newly onboarded workspace produces a versioned workspace model, source registry, context modules, open questions, and provenance report.

No generated summary can be mistaken for approved instruction authority.

Changing a registered source marks only dependent modules stale.

A user can inspect what Holodeck believes the project is, why it believes it, and which parts remain uncertain.

Old workspace-model revisions remain available for reproducing previous runs.

# 4. Workspace, task, and on-demand curation

Curator intelligence is valuable because it can understand semantic relevance and discover missing context. It is dangerous if it becomes an unrestricted prompt authority. The implementation must therefore constrain curator outputs to structured proposals that deterministic services validate and persist.

## 4.1 Curator roles

| Curator | Runs when | Primary outputs |
| --- | --- | --- |
| Workspace Curator | Onboarding, explicit refresh, or major source change. | Workspace model, knowledge map, modules, source classifications, role proposals, contradictions, gaps. |
| Task Curator | Task creation or material task revision. | Task position, requirement candidates, risks, context modules, role recommendations, verification needs, missing information. |
| On-demand Curator | Worker/reviewer requests more context, stale context is detected, or unexpected dependencies emerge. | Targeted source discovery, context expansion proposal, gap record, or escalation. |

## 4.2 What curators own and do not own

| Curator MAY | Curator MUST NOT |
| --- | --- |
| Discover relevant sources and rank them. | Directly overwrite approved workspace instructions. |
| Propose requirements, risks, roles, and tests. | Mark its own inferred requirements as final without the required approval path. |
| Detect contradictions, ambiguity, and missing knowledge. | Hide disagreement or uncertainty. |
| Generate summaries with provenance and confidence. | Treat untrusted repository content as instruction authority. |
| Recommend context additions and exclusions. | Construct an unreviewable hidden system prompt. |
| Recommend escalation or block readiness due to missing context. | Decide final task acceptance. |

## 4.3 Workspace curation workflow

Inventory registered sources and repository structure.

Classify sources by trust, sensitivity, freshness, and ownership.

Infer project purpose, users, capabilities, architecture, principles, terminology, and non-goals.

Extract candidate context modules and role profiles.

Detect contradictions, undocumented invariants, and missing policies.

Produce a structured proposal with source links and confidence.

Apply deterministic schema and safety validation.

Route binding changes for human approval.

Persist the approved workspace-model revision and emit refresh events.

## 4.4 Task curation workflow

Interpret the requested task in relation to workspace purpose and active milestone.

Locate the parent capability, feature, and related work.

Identify users, system actors, and scenarios affected by the task.

Determine scope, non-goals, upstream dependencies, downstream consumers, and parallel tasks.

Propose requirements, invariants, risks, failure consequences, and evidence expectations.

Select context modules and additional sources by role.

Recommend worker and reviewer profiles and required jurisdictions.

Identify ambiguity or missing context that prevents readiness.

Create a versioned Task Position and Task Context Plan.

## 4.5 Structured curator output

TaskCurationProposal task_id based_on_workspace_revision interpretation_summary parent_links[] affected_users[] purpose contributes_to[] scope[] non_goals[] dependencies[] downstream_consumers[] requirement_candidates[] risk_classification failure_consequences[] context_module_selections[] source_selections[] recommended_worker_role recommended_reviewer_roles[] required_evidence[] missing_context[] contradictions[] confidence provenance[]

## 4.6 Curator reliability controls

Use structured output schemas and reject free-form-only curator responses.

Run deterministic validation for missing required fields, unknown identifiers, forbidden trust escalation, and incompatible role recommendations.

Store the curator model/version and exact source revisions.

Require explicit “unknown” or “not found” values rather than invented facts.

Allow users to compare proposed and approved workspace/task models.

Measure curator quality through downstream context gaps, requirement changes, reviewer corrections, and escaped failures.

## 4.7 Acceptance criteria

Task creation can produce a complete, inspectable task-position proposal without launching a worker.

The curator can report that a task is not ready due to missing product or architectural context.

Curator output cannot independently change binding instructions or acceptance status.

On-demand curation creates a new context-expansion revision rather than altering an active run packet.

Every source selection has a reason and provenance link.

# 5. Deterministic context compiler

The context compiler transforms approved workspace knowledge, task state, role contracts, permissions, repository state, and curator recommendations into an exact run-specific packet. It is core infrastructure, not a convenience prompt field.

Decision A curator proposes semantic context. The compiler owns mandatory inputs, precedence, trust separation, token budgets, formatting, versioning, and the immutable final packet.

## 5.1 Input layers and precedence

| Priority | Layer | Rules |
| --- | --- | --- |
| 1 | Platform safety and governance | Cannot be overridden by workspace, task, source content, or agent. |
| 2 | Approved workspace instructions | Binding within the workspace and versioned. |
| 3 | Approved role contract | Defines responsibilities, tools, outputs, and jurisdiction. |
| 4 | Human task instructions and approved requirements | Define the requested outcome and constraints. |
| 5 | Run-specific permissions and environment | Exact authority, claims, commit, tools, budgets, and temporary controls. |
| 6 | Authoritative reference context | Trusted facts; not instruction authority. |
| 7 | Curator-selected and untrusted references | Informative data isolated from instruction layers. |
| 8 | Prior work history and generated summaries | Supplementary, labelled, and source-linked. |

## 5.2 Mandatory baseline context

Workspace identity and approved instruction revision.

Task identifier, task-position revision, purpose, scope, non-goals, requirements, and acceptance conditions.

Agent role revision, responsibilities, permissions, and prohibited actions.

Repository/workspace revision and active candidate revision where relevant.

Required evidence and submission schema.

Policy decisions and approval conditions.

Context provenance index and trust labels.

## 5.3 Role-specific context

Workers, test planners, test implementers, reviewers, and verifiers must receive different packets. The packet should include only the context required for the role while preserving mandatory project and task truth.

| Role | Key context |
| --- | --- |
| Worker | Task requirements, relevant code and architecture, permissions, visible acceptance criteria, required evidence, approved context modules. |
| Test planner | Purpose, users, scenarios, requirements, invariants, risks, failure consequences, interfaces, and architecture; initially exclude worker reasoning. |
| Test implementer | Approved test plan, oracle, test framework, environment, interfaces, conventions, and implementation detail only where required. |
| Reviewer | Review Position Packet, exact candidate revision, requirements, architecture, evidence, reviewer rubric, and surrounding work. |
| Verifier | Requirements, independent scenarios, hidden holdouts, evidence policy, executable environment, and output contract. |

## 5.4 Packet structure

ContextPacket id workspace_id task_id run_id packet_revision compiled_at compiler_version workspace_model_revision task_position_revision requirement_revisions[] role_profile_revision repository_revision permissions[] tool_policy mandatory_instructions[] authoritative_references[] untrusted_references[] generated_summaries[] relevant_history[] required_outputs[] evidence_requirements[] token_budget omitted_items[] # with reasons provenance_index[] content_hash

## 5.5 Context budgets and progressive loading

The compiler MUST rank context as mandatory, required, useful, optional, or excluded.

It MUST record items omitted due to the budget and explain the omission.

Large sources SHOULD be provided as source-linked sections or retrieval handles rather than always embedded in full.

Critical requirements and binding instructions MUST never be summarized away solely to save tokens.

The worker MAY request context expansion using a structured request; the active packet remains immutable and the expansion becomes a linked packet revision or supplemental packet.

## 5.6 Context expansion protocol

ContextExpansionRequest run_id requested_by need reason related_requirement_ids[] preferred_source_types[] risk_if_missing urgency ContextExpansionDecision request_id selected_sources[] denied_sources[] trust_and_permission_checks[] supplemental_packet_id decision_reason

## 5.7 Preview and auditability

The UI MUST show a human-readable preview of the exact packet structure before launch for elevated-risk work.

Every included item MUST expose source, revision, trust class, selection reason, and whether it is mandatory.

The packet content hash MUST be stored with the run.

A past run MUST be reproducible with its original packet even after workspace knowledge changes.

## 5.8 Minimum APIs

POST /tasks/{task}/context-plan POST /runs/{run}/context/compile GET /context-packets/{packet} GET /context-packets/{packet}/preview POST /runs/{run}/context-expansion-requests POST /context-expansion-requests/{id}/decide

## 5.9 Acceptance criteria

Two identical inputs and revisions produce the same deterministic packet structure and content hash.

Untrusted source text cannot override instruction-authority layers.

The compiler explains every source inclusion and exclusion.

A run always references one immutable initial packet and any explicit supplemental packets.

Workers, test agents, and reviewers receive role-distinct packets.

# 6. Work graph, structured requirements, and gates

Requirements cannot be generated reliably from code alone. They must derive from project purpose, users, feature intent, scenarios, risk, and surrounding work. Holodeck therefore needs a work graph that explains where each task sits in the larger system and a requirement model that turns meaning into testable obligations.

## 6.1 Work hierarchy

Workspace Purpose -> Product Outcome / Milestone -> Capability / Workstream -> Feature -> Task -> Requirement -> Candidate Revision -> Test / Evidence / Review / Decision

The implementation MAY store this in relational tables with typed edges; a graph database is not required. What matters is preserving typed, versioned relationships.

## 6.2 Task Position

Every task must have a compact, versioned record explaining its role in the grand scheme of work. This record is central to correct requirement generation and review.

TaskPosition id revision task_id workspace_model_revision parent_outcome_id parent_capability_id parent_feature_id purpose affected_users[] contributes_to[] upstream_dependencies[] downstream_consumers[] parallel_related_tasks[] scope[] non_goals[] affected_invariants[] project_constraints[] current_milestone risk_classification failure_consequences[] provenance[]

## 6.3 Requirement object

Requirement id revision task_id source_refs[] statement rationale type # behavior, invariant, constraint, quality, policy, compatibility priority severity_if_violated affected_users[] scenarios[] scope non_goals[] preconditions[] observable_outcomes[] acceptance_conditions[] verification_methods[] required_evidence[] approval_status validation_status supersedes[]

## 6.4 Requirement generation hierarchy

| Stage | Question answered | Primary context |
| --- | --- | --- |
| Purpose | Why does this project or feature exist? | Workspace purpose, users, product promise, non-goals. |
| Stakeholders and situations | Who depends on it and under what circumstances? | Roles, workflows, likely mistakes, operational situations. |
| Risks and consequences | What happens when it fails? | Security, business, user, operational, and recovery consequences. |
| Requirements and invariants | What must be observable or always true? | Approved intent, scenarios, constraints, and architecture. |
| Tests and evidence | What would demonstrate satisfaction or violation? | Requirement, failure model, interface, boundary, oracle, environment. |

## 6.5 Gate model

| Gate | Transition controlled | Minimum checks |
| --- | --- | --- |
| Definition Gate | draft -> ready | Purpose, task position, requirements, scenarios, scope, non-goals, risk, required evidence, unresolved questions. |
| Execution Gate | ready -> executable/run active | Context packet, exact revisions, role, permissions, environment, test plan, required approvals. |
| Review Submission Gate | worker active -> submitted_for_review | Candidate revision, completion candidate, trace availability, requirement mapping, claimed evidence, remaining risks. |
| Review Approval Gate | changes_requested/review -> review_approved | All blocking findings resolved or formally dispositioned within jurisdiction. |
| Verification Gate | review_approved -> verified | Required independent tests/evaluations pass and evidence coverage is complete. |
| Acceptance Gate | verified -> accepted | No unresolved critical findings, required human/policy decisions exist, record is complete. |
| Release Gate | accepted -> released | Release-specific checks, approvals, rollback and runtime conditions. |

## 6.6 State model

draft -> definition_review -> blocked ¦ ready ready -> in_progress in_progress -> interrupted ¦ failed ¦ submitted_for_review submitted_for_review -> review_changes_requested ¦ review_approved review_changes_requested -> revision_in_progress -> resubmitted_for_review review_approved -> verification verification -> changes_required ¦ verified verified -> accepted ¦ acceptance_blocked accepted -> released ¦ archived

Authority rule Workers may request transitions such as submitted_for_review. Only the gate engine may finalize gated transitions such as review_approved, verified, accepted, or released.

## 6.7 Scope corrections and new-task proposals

Reviewers and test agents must not silently expand a task. Findings must distinguish implementation failure from missing or incorrect task definition.

| Finding type | Meaning | Disposition |
| --- | --- | --- |
| Implementation finding | The candidate fails an approved requirement. | Worker fixes or responds within the task. |
| Scope-gap finding | The approved task omitted necessary behavior or constraint. | Route to task owner/curator for requirement revision. |
| Improvement suggestion | Useful enhancement that is not required for acceptance. | Non-blocking; optionally create follow-up. |
| New-task proposal | Separate work outside current scope. | Create linked task; do not block unless current result is unsafe without it. |

## 6.8 Traceability

Requirement -> implementing task and candidate revision -> tests and evidence -> review findings and responses -> verification decision -> acceptance decision -> promoted knowledge or regression protection

## 6.9 Acceptance criteria

Every task prepared for execution has a Task Position revision.

Every blocking requirement has explicit acceptance conditions and required evidence.

The gate engine can explain exactly why a transition passed or failed.

No reviewer or worker can silently redefine task scope.

A requirement can be traced to evidence, review, and final acceptance.

# 7. Test planning and test generation

Reliable test generation depends first on meaningful requirements, then on a failure model, the correct testing boundary, and an objective oracle. Repository context alone is not sufficient, and excessive implementation detail can bias a test agent into confirming the implementation rather than challenging the requirement.

## 7.1 Separation of roles

| Role | Responsibility | Authority limits |
| --- | --- | --- |
| Requirement Curator | Convert purpose, users, scenarios, and risks into candidate requirements. | Cannot independently accept requirements that require approval. |
| Test Planner | Design failure model, test layers, boundaries, oracles, and coverage map. | Does not modify production implementation. |
| Worker | Implement change and create development tests. | Cannot be sole acceptance authority. |
| Independent Test Implementer | Implement approved adversarial and acceptance tests. | Cannot lower requirements or alter worker code to pass tests. |
| Verifier / Gate Evaluator | Evaluate evidence against requirements and policy. | Must operate within defined jurisdiction and record uncertainty. |

## 7.2 Required inputs for test planning

Approved requirements and invariants.

Project and feature purpose relevant to those requirements.

Affected users, workflows, scenarios, and failure consequences.

Risk classification and rigor expectations.

Public interfaces and observable outcomes.

Architecture and execution environment.

Known failure history and prior regression cases.

Testability and resource constraints.

## 7.3 Failure model

The test planner must explicitly enumerate how the requirement could be violated. It should consider ordinary incorrectness, edge cases, partial failure, concurrency, stale state, retries, malformed inputs, authorization, crash recovery, and cross-component interaction where relevant.

FailureHypothesis id requirement_id preconditions triggering_action expected_violation observable_signal likelihood impact proposed_test_boundary oracle hidden_from_worker # boolean where holdout value is needed

## 7.4 Correct testing boundary

| Boundary | What it can prove | Common limitation |
| --- | --- | --- |
| Unit | Local transformation or decision behavior. | Cannot prove interaction, persistence, or concurrency behavior. |
| Component / store | Component contracts and persistence semantics. | May omit API and process behavior. |
| Integration | Interaction between real components and dependencies. | May still omit actual user/agent workflow. |
| API | External contract, validation, state transitions, and concurrency through service boundary. | May not prove real tool enforcement. |
| End-to-end | Full workflow across adapters, repository, gates, and evidence. | Higher cost and harder diagnosis. |
| Runtime / canary | Behavior under realistic production conditions. | Detects rather than prevents some defects. |

## 7.5 Test oracle

Every generated test must define how correctness is judged. A test without a reliable oracle is merely an experiment.

For deterministic behavior, define exact state, output, event, and side-effect expectations.

For non-deterministic or quality requirements, define a rubric, evaluator identity, confidence threshold, disagreement policy, and human-review condition.

Oracles MUST include forbidden outcomes and partial-state checks, not only the desired success response.

## 7.6 Staged context to reduce bias

Black-box phase. Provide requirements, public interfaces, inputs, outputs, state rules, and failure semantics. Generate behavior-driven tests without implementation details.

Architecture-risk phase. Provide component boundaries, persistence model, concurrency model, platform assumptions, and external dependencies. Generate architecture-specific failure tests.

White-box phase. Provide the exact candidate revision and internals for targeted branch, mutation, and regression tests.

## 7.7 Layered verification strategy

| Layer | Purpose |
| --- | --- |
| Worker development tests | Fast implementation feedback; useful but not independent. |
| Deterministic repository checks | Existing tests, type checks, static analysis, schema and architecture rules. |
| Independent requirement tests | Tests derived from requirements rather than worker implementation. |
| Adversarial tests | Actively search for boundary, security, failure, and state violations. |
| Hidden holdouts | Prevent overfitting to visible acceptance examples. |
| Property-based tests | Generate broad input/state combinations against general invariants. |
| Regression tests | Preserve every validated escaped failure as executable knowledge. |
| Selective mutation tests | Check whether critical tests detect deliberately introduced faults. |
| Runtime evidence | Canary, monitoring, invariant checks, and rollback signals. |

## 7.8 Test plan object

TestPlan id revision task_id based_on_requirements[] risk_classification failure_hypotheses[] required_test_layers[] requirement_coverage[] test_oracles[] environment_requirements[] hidden_holdouts[] independent_verification_required human_evaluation_required pass_policy known_limitations[] approval_status

## 7.9 Test-generation permissions

Test agents MAY read approved requirements, interfaces, architecture, and permitted implementation revisions.

They MAY create tests in an isolated test branch or workspace and execute approved commands.

They MUST NOT edit approved requirements, lower thresholds, delete failing tests, or modify the worker implementation merely to satisfy their tests.

Holdout tests and evaluator prompts MUST be access-controlled from the worker where independence is required.

## 7.10 Failure-to-learning loop

Escaped or verification failure -> classify failure -> create minimal reproduction -> link affected requirement -> add regression test -> update failure model -> propose requirement/context/policy change -> validate and promote learning

## 7.11 Acceptance criteria

Every critical requirement maps to at least one objective oracle and an appropriate test boundary.

Test planning can occur independently from worker reasoning.

The system records whether each test is worker-authored, independently generated, hidden, or runtime-derived.

A passing suite cannot satisfy a requirement unless requirement-to-evidence coverage is explicit.

Validated failures automatically produce regression-learning candidates.

# 8. Worklog, evidence, and organizational learning

Holodeck needs a smart documentation system, but it must not pretend to capture a model’s private chain of thought. The correct design is a structured work-evidence and learning system that combines automatic traces, concise decision-relevant agent records, and a controlled promotion pipeline into durable knowledge.

## 8.1 Three-layer documentation model

| Layer | Contents | Trust treatment |
| --- | --- | --- |
| Automatic execution trace | Tool calls, commands, files, diffs, tests, errors, timestamps, approvals, context packet, commits. | Observed fact within the instrumentation boundary. |
| Agent work journal | Plan, assumptions, decisions, expected outcomes, failure interpretations, strategy changes, uncertainty, recovery. | Agent-authored claim; must link to evidence. |
| Durable workspace knowledge | Confirmed decisions, failure patterns, recovery procedures, invariants, test strategies, superseded assumptions. | Promoted only after validation and versioning. |

## 8.2 What to record automatically

Agent identity, role revision, model/tool metadata, run ID, task ID, context packet IDs, and starting repository revision.

Tool invocations and normalized results.

Commands, exit codes, stdout/stderr references, and test classification.

Files read when observable, files changed, diff snapshots, commits, and generated artifacts.

Permission requests, approvals, denials, and overrides.

Errors, timeouts, interruptions, resource limits, and adapter lifecycle events.

Ending repository state and uncommitted changes.

## 8.3 Agent-authored checkpoints

Do not force constant narration. Require structured records at meaningful points:

Initial execution plan and known assumptions.

A significant decision or architecture trade-off.

A failed attempt or unexpected result.

A strategy change and its evidence.

Discovery of an unplanned dependency or scope gap.

A request for context, permission, or human input.

A recovery action after failure or interruption.

Submission for review or verification.

Handoff, interruption, cancellation, or final completion candidate.

## 8.4 Worklog event schema

WorklogEvent id task_id run_id candidate_revision_id actor_id actor_role_revision event_type # plan, assumption, decision, observation, failure, # hypothesis, strategy_change, recovery, risk, handoff timestamp objective observed_facts[] # evidence refs only interpretation confidence related_requirements[] related_files_or_symbols[] evidence_refs[] next_action unresolved_questions[] supersedes[] sensitivity validation_status

## 8.5 Completion candidate

A worker cannot declare completion. It submits a structured candidate that the runtime and reviewers validate.

CompletionCandidate id run_id candidate_revision_id requirements_addressed[] implementation_summary[] decisions[] failed_attempts[] strategy_changes[] files_changed_claimed[] tests_claimed[] evidence_refs[] known_limitations[] remaining_risks[] unresolved_questions[] rollback_strategy continuation_strategy context_gaps[] submitted_at

## 8.6 Validate narrative against trace

| Worker claim | Runtime check | Disposition |
| --- | --- | --- |
| “All tests passed.” | Verify test commands and results exist. | Reject or flag if unsupported. |
| “Only these files changed.” | Compare against repository diff. | Require correction if incomplete. |
| “Requirement X is satisfied.” | Check linked evidence and coverage. | Gate fails if evidence is absent. |
| “No unresolved failures.” | Inspect failing commands/tests and open findings. | Reject contradictory submission. |
| “Failure caused by Y.” | Check supporting logs/tests/reviewer confirmation. | Store as interpretation until supported. |

## 8.7 Interrupted runs

Agents may crash, time out, disconnect, or be stopped before submitting documentation. Holodeck must still produce an incomplete-run record from observed evidence.

InterruptedRunSummary last_observed_action current_repository_diff commands_and_tests_executed[] errors[] active_permissions_and_claims[] available_worklog_events[] missing_submission_fields[] likely_recovery_point suggested_next_role status = interrupted

## 8.8 Promotion into durable knowledge

raw observation -> agent interpretation -> supporting evidence -> verifier/reviewer confirmation -> human approval when policy requires -> promoted knowledge revision

| Knowledge status | Meaning |
| --- | --- |
| unverified | Generated or asserted but not sufficiently supported. |
| supported | Evidence exists but independent confirmation or approval is incomplete. |
| verified | Validated and eligible for authoritative workspace use. |
| disputed | Conflicting evidence or reviewer disagreement exists. |
| superseded | Replaced by a newer validated record. |
| archived | Retained for history but excluded from active context. |

## 8.9 Retention, sensitivity, and noise control

Apply secret and personal-data redaction before durable storage where possible.

Classify artifacts by sensitivity and restrict access to traces, prompts, logs, and generated summaries accordingly.

Retain high-value decisions, failures, evidence, and handoffs longer than low-level repetitive telemetry.

Create summaries and retrieval indexes, but keep originals where policy allows.

Agents MUST be allowed to state uncertainty or unknown cause; do not force fabricated explanations.

## 8.10 Minimum APIs

POST /runs/{run}/worklog-events GET /runs/{run}/trace POST /runs/{run}/completion-candidates POST /runs/{run}/interrupt GET /tasks/{task}/work-history POST /knowledge-candidates/{id}/validate POST /knowledge-candidates/{id}/promote POST /knowledge/{id}/supersede

## 8.11 Acceptance criteria

A run can be reconstructed from its packet, trace, worklog, candidate revisions, tests, and review history.

Unsupported worker claims are detected before acceptance.

Interrupted work remains recoverable without a graceful agent final response.

Temporary agent interpretations never silently become workspace instructions.

A validated failure can be promoted into a recovery procedure, requirement, or regression-test candidate with provenance.

# 9. Agent adapters and enforceable completion protocol

Prompt instructions alone cannot force Codex, Cursor, Claude Code, or another agent to document work reliably. Enforcement must arise because Holodeck controls the accepted workflow and withholds valuable state transitions until the required records and evidence exist.

Core rule Agents do not complete tasks. Agents submit work for completion. Holodeck validates the submission, evidence, reviews, and gates before marking the task accepted.

## 9.1 Enforcement hierarchy

| Mechanism | Strength | Use |
| --- | --- | --- |
| Prompt instruction | Weak | Communicate expectations; never rely on it for acceptance. |
| Repository/agent rules | Weak to moderate | Persistent guidance and schema reminders. |
| Tool hooks or permission callbacks | Moderate | Observe or block selected actions where supported. |
| Holodeck launcher/adapter | Strong | Own process lifecycle, packet delivery, telemetry, and submission. |
| Structured completion protocol | Strong | Prevent undocumented work from advancing. |
| Trace-to-claim validation | Very strong | Detect unsupported or contradictory documentation. |
| Repository CI/merge gate | Strongest practical backstop | Block acceptance even if local workflow is bypassed. |

## 9.2 Adapter interface

AgentAdapter capabilities() prepare_environment(run, context_packet) configure_permissions(run, role_profile, policy) launch(run) stream_events(run) request_permission(run, action) capture_repository_state(run) request_checkpoint(run, checkpoint_type) request_completion_candidate(run) terminate(run, reason) collect_final_state(run) normalize_result(run)

## 9.3 Generic launcher workflow

Create or select an isolated workspace/worktree/container.

Record the starting repository revision and environment fingerprint.

Compile and store the immutable context packet.

Configure tools, permissions, budgets, and output schema.

Launch the external agent as a controlled process where possible.

Capture normalized stdout, stderr, tool events, files, commands, and test evidence.

Request structured worklog checkpoints at required lifecycle events.

On agent exit, do not infer task success from exit code.

Require or reconstruct a completion/interruption record.

Submit the candidate revision to review and gate evaluation.

## 9.4 Tool-specific integration strategy

| Integration mode | Preferred implementation |
| --- | --- |
| Programmatic CLI/API agent | Holodeck launches the process, passes packet and schema, restricts tools, captures structured output, and owns termination. |
| Agent with hooks/callbacks | Use hooks for action observation and permission checks; keep server-side acceptance independent of hooks. |
| Interactive editor agent | Use project rules for guidance, optional plugin/hooks for telemetry, and enforce completion through repository/CI gates. |
| Unsupported external execution | Treat imported changes as untrusted candidate revisions requiring explicit task association, trace limitations, review, and full verification. |

## 9.5 Completion transaction

The agent may submit a completion candidate, but the following server-owned sequence determines acceptance:

candidate received -> schema validation -> trace consistency checks -> requirement/evidence coverage check -> candidate revision frozen -> review request created -> findings resolved -> independent verification -> gate engine decision -> accepted or returned for changes

## 9.6 Valuable actions gated by Holodeck

Successful task completion.

Accepted release of work ownership or task authority.

Protected branch merge or accepted pull-request status.

Deployment or production credential access.

Promotion of worklog content into authoritative knowledge.

Final closure of blocking findings.

## 9.7 Repository and CI backstop

All changes entering protected branches should pass a Holodeck status check independent of the coding tool used.

Required repository checks - valid Holodeck task and candidate revision - accepted context and completion record - requirement coverage gate - review findings gate - independent verification gate - policy/approval gate - no unresolved critical risk

## 9.8 Bypass and trace limitations

Holodeck cannot guarantee documentation for actions performed entirely outside its control.

Imported work MUST display a reduced-observability flag and require stronger review/verification.

The system MUST distinguish “no event occurred” from “the adapter could not observe the event.”

Humans with repository authority can bypass local adapters, so protected-branch and release gates are essential.

## 9.9 Acceptance criteria

An agent process ending successfully never directly marks a task completed.

A run without a valid completion or interruption record cannot be accepted.

Claims in the completion candidate are mechanically compared with observed trace data.

The same server-side protocol supports multiple agent tools through adapters.

Protected repository changes can be blocked when Holodeck records are missing or insufficient.

# 10. Structured reviewer-worker feedback system

The review system must be a closed, revision-oriented protocol. Reviewers create structured findings against an exact candidate revision. Workers respond to each finding, submit a new revision, and the reviewer explicitly resolves, reopens, modifies, withdraws, or escalates each finding.

## 10.1 Reviewer alignment with the grand scheme

A reviewer cannot reliably judge a diff from task text alone. The reviewer must receive a Review Position Packet derived from the work graph and task position.

ReviewPositionPacket workspace_purpose active_milestone parent_outcome parent_capability parent_feature task_purpose affected_users[] task_scope[] non_goals[] upstream_dependencies[] downstream_consumers[] parallel_tasks[] project_constraints[] affected_invariants[] requirements[] risk_classification reviewer_role_and_jurisdiction exact_candidate_revision diff_from_base evidence_index worker_completion_candidate relevant_architecture_and_decisions[]

## 10.2 Independent-first review sequence

Independent requirement review. Reviewer inspects purpose, requirements, exact revision, diff, tests, and architecture before reading the worker’s detailed narrative.

Trace and worklog inspection. Reviewer then checks decisions, failures, and recovery against observed evidence.

Adversarial verification. Reviewer or linked verifier runs targeted checks within its jurisdiction.

Structured findings. Reviewer records actionable, evidence-linked findings with explicit acceptance conditions.

This order reduces anchoring on the worker’s explanation and helps reviewers challenge the outcome rather than confirm the implementation story.

## 10.3 Immutable candidate revisions

CandidateRevision id task_id run_id parent_revision_id repository_base_revision repository_result_revision diff_artifact files_changed[] completion_candidate_id created_at immutable_hash

Each review request targets one candidate revision. A worker response creates a new revision; it never mutates the revision already reviewed.

## 10.4 Review request and review

ReviewRequest id task_id candidate_revision_id reviewer_role_revision requested_jurisdiction[] review_position_packet_id required_by_gate status Review id review_request_id reviewer_actor_id reviewer_role_revision reviewed_revision_id summary overall_recommendation confidence findings[] submitted_at

## 10.5 Structured finding

Finding id review_id candidate_revision_id category finding_type # implementation, scope_gap, suggestion, new_task severity # blocker, critical, major, minor, suggestion blocking # boolean constrained by reviewer jurisdiction status # open, addressed, resolved, reopened, withdrawn, # accepted_risk, superseded, escalated, waived title observation impact related_requirements[] related_invariants[] anchors[] evidence_refs[] required_change acceptance_conditions[] confidence created_at

## 10.6 Anchors

Line-only comments are fragile. A finding may use multiple anchors:

Repository commit and diff hunk.

File and line range.

Function, class, symbol, or semantic component.

Requirement or invariant.

Test, evidence artifact, log, or runtime event.

Architecture decision or context module.

Task, feature, or capability node.

## 10.7 Worker response

FindingResponse id finding_id worker_actor_id response_revision_id response_type # fixed, partially_fixed, disagree, # cannot_reproduce, blocked, requires_scope_change, # accepted_risk_request explanation changes[] # file/symbol/commit anchors evidence_refs[] requirement_impact[] remaining_risk proposed_disposition submitted_at

Required behavior The worker must respond to every open blocking finding individually. “Fixed review comments” is not an acceptable aggregate response.

## 10.8 Re-review

The reviewer receives the complete new candidate revision and the delta from the previously reviewed revision.

The reviewer sees each worker response and linked evidence.

The reviewer checks whether the requested acceptance conditions are satisfied and whether new regressions were introduced.

The reviewer explicitly resolves, reopens, modifies, withdraws, or escalates each finding.

If a later revision changes the same semantic area, previously resolved findings MAY be marked for regression review.

## 10.9 Disagreement and escalation

The reviewer is not automatically correct. Workers may disagree, but must provide evidence and explain the requirement or constraint that supports the disagreement.

Review cycle 1 worker fixes or responds Review cycle 2 reviewer resolves or restates the remaining issue precisely Persistent disagreement -> architecture/product/security escalation according to jurisdiction -> human task owner or authorized decision-maker when required

Final finding states must be explicit: resolved, withdrawn, accepted risk, superseded, escalated, or waived by authorized actor. A finding must not disappear because a conversation ended.

## 10.10 Reviewer roles and jurisdiction

| Reviewer role | Primary questions | Typical blocking jurisdiction |
| --- | --- | --- |
| Product Reviewer | Does the work solve the intended user/system problem and match feature purpose? | User-visible or product-intent requirements. |
| Architecture Reviewer | Does it preserve system boundaries, dependencies, invariants, and long-term coherence? | Architectural constraints and cross-component risk. |
| Security Reviewer | Can authority, data, or trust boundaries be bypassed? | Security and access-control requirements. |
| Test Reviewer | Do tests and oracles actually prove the requirements? | Evidence sufficiency and test integrity. |
| Implementation Reviewer | Is the implementation correct, maintainable, and consistent with repository conventions? | Implementation-quality requirements. |
| Operations/Migration Reviewer | Is deployment, compatibility, recovery, and rollback safe? | Operational and migration gates. |

## 10.11 Review is not final acceptance

A reviewer recommends a disposition within its jurisdiction. Final acceptance remains a gate-engine decision combining review, deterministic checks, independent verification, policy, and required human approval.

## 10.12 Minimum APIs

POST /candidate-revisions POST /candidate-revisions/{id}/review-requests GET /review-requests/{id}/position-packet POST /review-requests/{id}/reviews POST /findings/{id}/responses POST /candidate-revisions/{id}/resubmit POST /findings/{id}/resolve POST /findings/{id}/reopen POST /findings/{id}/escalate GET /tasks/{task}/review-history

## 10.13 Acceptance criteria

Every review targets an immutable candidate revision.

Every finding has at least one semantic or evidence anchor and an explicit requested outcome.

Workers can answer each finding with fixes, evidence, disagreement, or escalation requests.

Reviewers receive task purpose and project-position context before evaluating the change.

Blocking findings cannot disappear without an explicit terminal disposition.

Reviewer blocking authority is constrained by role jurisdiction.

# 11. Integrated end-to-end lifecycle

The subsystems above must operate as one coherent lifecycle. Implementing them as independent dashboards would recreate the original problem: records without governance.

## 11.1 Workspace onboarding

Register workspace sources and repository revision.

Run workspace curator and produce a proposal.

Validate and approve binding instructions and project model.

Persist workspace-model revision, context modules, role profiles, source registry, and knowledge gaps.

## 11.2 Task definition

Create task with human intent and parent work link where known.

Run task curator.

Create Task Position, requirement candidates, risk classification, context plan, and reviewer/test recommendations.

Resolve or explicitly accept missing context and contradictions.

Approve requirements and test plan.

Pass Definition Gate.

## 11.3 Worker execution

Select worker role and compile immutable worker packet.

Pass Execution Gate.

Launch through the appropriate adapter.

Capture automatic trace and required worklog checkpoints.

Process context/permission expansion through structured requests.

Worker submits completion candidate and candidate revision.

Validate candidate against trace and pass Review Submission Gate.

## 11.4 Review and revision

Create role-specific review requests and Review Position Packets.

Reviewers perform independent-first review and create findings.

If blocking findings exist, create review_changes_requested state.

Worker responds per finding and creates a new candidate revision.

Reviewer re-evaluates exact changes and resolves, reopens, or escalates findings.

When required jurisdictions approve, pass Review Approval Gate.

## 11.5 Verification and acceptance

Run approved deterministic, independent, adversarial, and holdout tests.

Map evidence to every blocking requirement.

Evaluate unresolved risks, policy requirements, and human approvals.

Pass Verification and Acceptance Gates.

Emit final acceptance decision linked to exact packet, revision, evidence, and reviews.

## 11.6 Learning

Identify learning candidates from validated failures, decisions, review corrections, and recovery strategies.

Validate source evidence and determine the appropriate knowledge type.

Promote approved learning into versioned workspace modules, requirements, regression tests, or policies.

Mark superseded knowledge and affected context modules.

## 11.7 Integrated sequence

Human / Task Curator -> TaskPosition + Requirements + TestPlan Gate Engine -> Definition accepted Context Compiler -> Worker Packet Agent Adapter -> Worker Run + Trace + Worklog Worker -> CompletionCandidate + CandidateRevision Review Service -> Findings Worker -> FindingResponses + New CandidateRevision Review Service -> Resolutions / Escalations Verification Service -> Evidence + Requirement Coverage Gate Engine -> AcceptanceDecision Learning Service -> Validated Knowledge Candidates

## 11.8 Failure paths

| Failure | Required response |
| --- | --- |
| Missing task meaning or requirements | Block Definition Gate and create missing-context records. |
| Agent interruption | Create interrupted-run summary and recovery task/context. |
| Unsupported completion claim | Reject submission and request correction or stronger evidence. |
| Reviewer finds task-definition gap | Create scope-correction request; do not silently expand work. |
| Persistent worker-reviewer disagreement | Escalate according to role jurisdiction and risk. |
| Verification failure | Create findings/change request and regression-learning candidate. |
| Knowledge contradiction | Mark disputed; keep branches explicit until resolved. |

# 12. Implementation roadmap and dependency order

The implementation sequence should preserve vertical usefulness while avoiding premature autonomous behavior. Foundational runtime repairs remain external prerequisites and are not repeated here.

## 12.1 Phase A — Shared records and work graph

Implement common IDs, revisions, provenance, trust classes, actors, roles, evidence references, and append-only events.

Implement work hierarchy, typed relationships, Task Position, Requirement, and Candidate Revision records.

Implement schema versioning for all APIs and events.

Exit condition: Holodeck can represent why a task exists, what must become true, and which exact revision is under discussion.

## 12.2 Phase B — Workspace intelligence and curation

Implement source registry, context modules, workspace model, knowledge gaps, and approval flow.

Implement Workspace Curator and Task Curator with structured outputs and provenance.

Implement selective refresh and stale-module propagation.

Exit condition: onboarding produces a reviewable project model, and task creation produces a reviewable Task Position and context plan.

## 12.3 Phase C — Context compiler

Implement precedence, trust separation, role-specific packet templates, budgets, provenance index, packet hashing, preview, and supplemental packets.

Integrate packet IDs and hashes into runs and reviews.

Exit condition: every role receives a reproducible immutable packet assembled by deterministic rules.

## 12.4 Phase D — Requirements, test plans, and gates

Implement requirement lifecycle, approval, traceability, and gate policies.

Implement TestPlan, FailureHypothesis, oracle, coverage, and evidence records.

Implement gate evaluation reports with explicit pass/fail reasons.

Exit condition: tasks cannot begin or complete without structured meaning and required evidence plans.

## 12.5 Phase E — Trace, worklog, and completion protocol

Implement normalized trace events and artifact storage.

Implement structured worklog checkpoints, completion candidates, interruption summaries, and trace-consistency validation.

Implement learning-candidate records without automatic promotion.

Exit condition: Holodeck can distinguish what happened, what the agent claims, and what remains unverified.

## 12.6 Phase F — Agent adapters and CI enforcement

Implement the generic adapter interface and one fully controlled CLI adapter first.

Add tool-specific adapters incrementally.

Implement protected repository status checks and imported-work reduced-observability handling.

Exit condition: at least one worker agent can be launched, observed, and prevented from self-completing; external changes cannot merge without Holodeck gates.

## 12.7 Phase G — Review loop

Implement review position packets, reviewer profiles, review requests, structured findings, anchors, per-finding responses, re-review, and escalation.

Implement jurisdiction-based blocking and scope-correction requests.

Exit condition: a worker and reviewer can complete multiple revision cycles with no loss of finding history or task alignment.

## 12.8 Phase H — Independent verification and learning promotion

Implement test planner, independent test agents, holdout storage, evidence coverage, and verification decisions.

Implement promotion of validated failures, decisions, and recovery strategies into knowledge modules and regression tests.

Exit condition: accepted work is evidence-based, and validated experience improves future context and testing.

## 12.9 Avoid premature complexity

Do not start with a graph database; typed relational edges are sufficient.

Do not start with a vector database; begin with explicit sources, module tags, deterministic selection, and targeted retrieval.

Do not make every task invoke expensive curation; use deterministic paths for narrow high-confidence work.

Do not make generated summaries authoritative.

Do not implement unrestricted multi-agent debate before findings, roles, and escalation states exist.

# 13. Definition of done and system-level acceptance criteria

The improvement program is not complete because individual screens or tables exist. The following system-level behaviors must work together.

## 13.1 Workspace and context

A user can inspect and revise a versioned model of project purpose, users, architecture, principles, sources, and gaps.

A task is linked to its parent work, affected users, dependencies, scope, non-goals, and invariants.

A worker, test planner, and reviewer receive different immutable context packets with complete provenance.

Context changes never silently alter an active run.

## 13.2 Requirements and tests

Every critical requirement has a source, rationale, scenarios, acceptance conditions, and required evidence.

The test planner produces explicit failure hypotheses, boundaries, oracles, layers, and coverage.

Independent tests can be generated without first reading the worker’s reasoning.

Evidence coverage is evaluated per requirement rather than by generic suite status alone.

## 13.3 Work evidence and enforcement

Holodeck automatically records observable work through an adapter.

The worker submits a structured completion candidate and cannot directly set accepted completion.

Claims in the completion candidate are checked against traces and repository evidence.

Interrupted runs produce recoverable summaries.

Protected merge/release can be blocked when records or evidence are insufficient.

## 13.4 Review

Reviewers know why the task matters and what surrounding systems must be preserved.

Reviews attach to exact immutable candidate revisions.

Findings are structured, anchored, evidence-linked, jurisdiction-aware, and dispositioned explicitly.

Workers respond per finding and reviewers re-review exact deltas.

Disagreements and scope gaps follow bounded escalation paths.

## 13.5 Learning

Observed facts, agent interpretations, and validated knowledge remain distinct.

Validated failures create regression and recovery candidates.

Knowledge promotion is versioned, source-linked, and can be disputed or superseded.

Future context selection can retrieve validated history without treating raw worklogs as authority.

## 13.6 Ultimate product test

End-state criterion For any accepted change, Holodeck must be able to answer: Why did this task exist? What requirements applied? What context did each agent receive? What did the worker actually do? What failed and how was it recovered? What did reviewers find? What changed in response? Which independent evidence proved the requirements? Who or what authorized acceptance? What validated learning was retained?

# Appendix A — Canonical object inventory

| Object | Purpose |
| --- | --- |
| WorkspaceModel | Versioned project purpose, users, architecture, principles, terminology, constraints, gaps. |
| WorkspaceSource | Registered source with revision, trust, ownership, sensitivity, freshness, and module tags. |
| ContextModule | Reusable bounded knowledge and instruction unit. |
| RoleProfile | Versioned operational contract for worker, curator, reviewer, or verifier. |
| TaskPosition | Task location and meaning in the wider project. |
| Requirement | Structured obligation with scenarios, acceptance conditions, and evidence requirements. |
| TestPlan | Failure hypotheses, boundaries, oracles, layers, coverage, and pass policy. |
| ContextPacket | Immutable role-specific run context with provenance and hash. |
| ContextExpansionRequest | Structured request for additional context. |
| RunTraceEvent | Normalized observed action or result. |
| WorklogEvent | Agent-authored decision-relevant record linked to evidence. |
| CompletionCandidate | Worker submission for review and verification. |
| CandidateRevision | Immutable repository result revision. |
| ReviewRequest | Assignment of a revision to a reviewer role and jurisdiction. |
| Review | Reviewer assessment of one revision. |
| Finding | Structured actionable review item. |
| FindingResponse | Worker response tied to a new revision and evidence. |
| VerificationEvidence | Test, evaluator, runtime, or approval artifact. |
| AcceptanceDecision | Gate-owned final decision with reasons and evidence. |
| KnowledgeCandidate | Potential reusable learning awaiting validation/promotion. |
| KnowledgeRevision | Validated durable workspace knowledge. |

# Appendix B — Suggested event catalogue

workspace.intelligence.onboarding_requested

workspace.model.proposed

workspace.model.approved

workspace.context_module.stale

workspace.knowledge_gap.created

task.curation.requested

task.position.created

requirement.proposed

requirement.approved

gate.evaluation.completed

context.packet.compiled

context.expansion.requested

run.started

run.trace_event.recorded

run.worklog_event.recorded

run.interrupted

completion_candidate.submitted

candidate_revision.created

review.requested

review.finding.created

review.finding.responded

review.finding.resolved

review.finding.escalated

verification.started

verification.evidence.recorded

acceptance.decision.created

knowledge_candidate.created

knowledge.promoted

knowledge.superseded

# Appendix C — Worked example: safe parallel agent execution task

This example demonstrates how the objects interact without prescribing the foundational implementation fix itself.

## C.1 Task position

task: Improve exclusive work-surface coordination parent_capability: Safe parallel agent execution parent_feature: Work-surface claims purpose: Prevent incompatible concurrent work while preserving useful parallelism users: - worker agents - supervising developers - platform operators contributes_to: - bounded autonomous execution - recoverable coordination non_goals: - permanent code ownership - granting filesystem authority upstream_dependencies: - workspace path model - run lifecycle downstream_consumers: - agent launcher - dashboard - verification engine

## C.2 Requirement candidate

requirement: Conflicting active ownership must be impossible rationale: Parallel agents must not perform incompatible work on the same surface scenarios: - two workers request the same surface - one worker requests a parent and another a child surface - a worker requests additional scope during execution acceptance_conditions: - conflicting requests cannot both be active - rejected actor receives a machine-readable reason - non-conflicting work is not unnecessarily blocked - historical ownership remains auditable required_evidence: - concurrency integration evidence - end-to-end adapter scenario - review of recovery behavior

## C.3 Reviewer finding and response

finding: title: Implementation protects conflicts but blocks unrelated work type: implementation severity: blocker anchors: - requirement: preserve useful parallelism - component: work-surface acquisition required_change: Preserve exclusivity without unnecessary cross-workspace serialization acceptance: - conflicting requests remain exclusive - unrelated workspace operations continue independently worker_response: type: fixed new_candidate_revision: REV-2 changes: - scoped coordination to the relevant workspace operation evidence: - independent parallel-workspace test remaining_risk: - database writer throughput remains bounded under extreme load

## C.4 Learning promotion

validated learning candidate: type: architecture principle statement: Safety mechanisms must preserve intended concurrency outside the protected conflict domain sources: - requirement - reviewer finding - independent test evidence promotion target: - workspace architecture context module - future concurrency test-plan template

# Appendix D — Implementation checklist

| Area | Completion check |
| --- | --- |
| Shared model | IDs, revisions, provenance, trust, actors, roles, evidence, events implemented |
| Workspace intelligence | Model, sources, modules, gaps, freshness, approvals implemented |
| Curators | Workspace/task/on-demand structured proposals with validation |
| Context compiler | Precedence, role packets, budgets, preview, hashing, expansion |
| Work graph | Purpose-to-task links and Task Position implemented |
| Requirements | Structured records, approval, traceability, gates |
| Tests | TestPlan, failure model, oracles, independent layers, coverage |
| Trace/worklog | Automatic trace, checkpoints, completion, interruption, validation |
| Adapters | Generic launcher, permissions, normalized telemetry, CI backstop |
| Review | Revisions, packets, findings, responses, re-review, escalation |
| Learning | Candidates, validation, promotion, supersession, retrieval |
| Integrated acceptance | End-to-end task passes all lifecycle stages with full audit reconstruction |

# Closing implementation directive

Build the system around evidence and authority Do not implement these improvements as disconnected prompt forms, dashboards, or agent personas. The implementation is correct only when purpose, requirements, context, execution, documentation, review, verification, acceptance, and learning are linked through enforceable lifecycle transitions and immutable evidence.